TCA Reference Engine — Coding Handoff / Alembic Migration / ECS Task-Definition Preparation Packet

1. Purpose

This packet hands the Reference Engine from mechanical AWS unblocking into engineering execution. The next work is not additional ad hoc AWS modification. The next work is:

- Claude Code implementation planning.

- Alembic migration preparation against the Reference DBSPEC v1.1.

- ECS task-definition preparation using the verified AWS resources.

- No deployment until migrations, task definitions, image names, environment variable names, and service boundaries are reviewed.

2. Mechanical AWS Unblock Status

The Reference Engine mechanical AWS unblock is complete.

Completed evidence items:

- Reference Aurora endpoint metadata captured.

- Reference Aurora network metadata captured.

- Dedicated Reference VPC CloudShell admin path created.

- Reference application database created.

- Required Reference PostgreSQL extensions installed and verified.

- Reference KMS alias/key verified.

- Existing provider API secrets verified.

- Webhook signing-key secret created and verified.

- EDGAR identity secret created and verified after confirming the 2678-domain ingestion email.

- ECS task role created and verified.

- ECS execution role created and verified.

- Reference Secrets Manager/KMS IAM policy scope verified.

- No secret values were recorded in notes or architecture documents.

3. AWS Account and Region

AWS account:

596953737033

Region:

us-east-1

Operational distinction:

Regular us-east-1 CloudShell:

Use for AWS API work, IAM, Secrets Manager, KMS, RDS describe commands, EC2 describe commands, ECR, CloudWatch Logs, and verification.

VPC CloudShell:

Use only for private Aurora/psql work.

4. Reference Aurora Database

Aurora cluster:

tca-reference-cluster

Engine:

aurora-postgresql

Engine version:

15.17

Status:

available

Writer endpoint:

tca-reference-cluster.cluster-cqfqq4qi0pqu.us-east-1.rds.amazonaws.com

Reader endpoint:

tca-reference-cluster.cluster-ro-cqfqq4qi0pqu.us-east-1.rds.amazonaws.com

Port:

5432

Master username:

tcarefadmin

Master secret ARN:

arn:aws:secretsmanager:us-east-1:596953737033:secret:rds!cluster-02460a28-a321-4076-aa27-38682d9edd54-ogsyfA

Application database:

tca_reference

Database owner:

tcarefadmin

Do not expose the master password. Use Secrets Manager retrieval only inside controlled scripts or runtime configuration.

5. Network Metadata

VPC:

vpc-08ac82622922eb36d

DB subnet group:

tca-private-db-subnet-group-corrected

Private subnets:

subnet-08a8cc2a62cd9db8c / us-east-1b

subnet-0598d827ef5527753 / us-east-1a

Reference DB security group:

sg-09a0512aaf0dea349 / tca-reference-db-sg

Reference app security group:

sg-095a678452f7d69c1 / tca-reference-app-sg

Reference VPC CloudShell admin security group:

sg-0251d48164454c344 / tca-reference-cloudshell-admin-sg

Secrets Manager VPC endpoint:

vpce-0b0a176260947b1dd

Secrets Manager VPC endpoint security group:

sg-0b7935a30fade8823 / tca-vpce-sg

No broad database ingress was created. PostgreSQL ingress is security-group-to-security-group controlled.

6. Installed PostgreSQL Extensions

Installed and verified in:

tca_reference

Extensions:

btree_gin 1.3

pg_trgm 1.6

postgis 3.5.1

uuid-ossp 1.1

vector 0.8.1

The required mechanical unblock extensions are:

vector

postgis

The additional DBSPEC extensions are:

uuid-ossp

pg_trgm

btree_gin

Claude Code must not install Reference extensions into the postgres database or into Onboarding or Risk databases.

7. Reference KMS

KMS alias:

alias/tca-reference-engine

KMS key ARN:

arn:aws:kms:us-east-1:596953737033:key/80b0bfd3-b8cf-41ce-affa-ad16ea3c7db9

Key description:

Key for Reference Engine

Key state:

Enabled

Key usage:

ENCRYPT_DECRYPT

Do not use the Onboarding or Risk KMS keys for Reference secrets.

8. Reference Secrets Manager Inventory

Existing provider API secrets:

/tca/reference/api/anthropic-key

/tca/reference/api/cohere-key

/tca/reference/api/openai-key

New mechanical unblock secrets created:

/tca/reference/webhook/signing-key

/tca/reference/api/edgar-identity

EDGAR identity contact:

svc-ingestion@2678holdings.com

EDGAR identity string stored:

TokenCap Advisors svc-ingestion@2678holdings.com

Known non-blocking tag issue:

/tca/reference/api/cohere-key has a tag typo: Envrionment should later be corrected to Environment.

Do not retrieve or print secret values. Application code and ECS task definitions must reference secrets by ARN or name only.

9. Reference ECS IAM Roles

Task role:

tca-reference-task-role

arn:aws:iam::596953737033:role/tca-reference-task-role

Execution role:

tca-reference-execution-role

arn:aws:iam::596953737033:role/tca-reference-execution-role

Both roles trust:

{

"Service": "ecs-tasks.amazonaws.com"

}

Execution role managed policy:

AmazonECSTaskExecutionRolePolicy

arn:aws:iam::aws:policy/service-role/AmazonECSTaskExecutionRolePolicy

Task role inline policy:

tca-reference-task-secrets-policy

Execution role inline policy:

tca-reference-execution-secrets-policy

IAM secret scope:

arn:aws:secretsmanager:us-east-1:596953737033:secret:/tca/reference/*

IAM KMS decrypt scope:

arn:aws:kms:us-east-1:596953737033:key/80b0bfd3-b8cf-41ce-affa-ad16ea3c7db9

KMS decrypt condition:

kms:ViaService = secretsmanager.us-east-1.amazonaws.com

kms:CallerAccount = 596953737033

No broader IAM permissions should be added until code artifacts require them.

10. Governing DBSPEC Build Instruction

Claude Code must build from:

TCA-DBSPEC-2026-REFENG-001 v1.1

Do not build from unresolved v1.0 ordering.

The acceptance run identified v1.1 as the required corrective build version. The build must include the v1.1 corrective amendments and the definitive migration sequence.

Required v1.1 corrections include:

- retrieval.retrieval_queries primary key must be (query_id, query_timestamp).

- ingestion.source_record_chunk_link must be included.

- entity.normalization_exception must be included.

- document.embedding_model_versions must be created before document.chunk_embeddings.

- features.feature_derivation_logic_version must be created before features.project_feature.

- audit.audit_event_local must include created_at.

- evidence.evidence_provenance must include audit_event_id.

- packs.reference_pack_evidence must include audit_event_id.

- packs.reference_pack_feature must include audit_event_id.

- ingestion.ingestion_exception must include updated_at.

11. Definitive Alembic Migration Sequence

Claude Code must generate migrations in the following sequence:

001 public: all enum types

002 source: credential_registry

003 source: source

004 source: source_access_grant

005 source: source_inventory_change_record

006 ingestion: ingestion_run

007 ingestion: source_record

008 ingestion: ingestion_exception

009 entity: canonical_entity

010 entity: jurisdictional_identifier

011 entity: spatial_geometry

012 entity: canonical_entity_event

013 entity: normalization_exception

014 document: embedding_model_versions

015 document: documents

016 document: document_chunks

017 document: chunk_embeddings

018 document: document_access_token

019 ingestion: source_record_chunk_link

020 retrieval: retrieval_queries parent partitioned table

021 retrieval: retrieval_queries_YYYY_MM partitions

022 retrieval: retrieval_results

023 evidence: evidence_object

024 evidence: evidence_provenance

025 features: feature_derivation_logic_version

026 features: project_feature

027 packs: reference_pack

028 packs: reference_pack_evidence

029 packs: reference_pack_feature

030 workflow: information_request

031 workflow: information_request_event

032 workflow: methodology_change_request

033 audit: audit_event_local

034 audit: audit_event_signature

035 integration: integration_event

036 integration: webhook_delivery

037 integration: webhook_signature_key

The migration generator must not reorder FK-dependent tables in a way that recreates the forward-reference errors.

12. Schema Ownership Boundary

Reference owns:

source inventory

source credential metadata

raw-source metadata

staging records

canonical reference entities

evidence objects

corpus chunks

embedding/vector index metadata

keyword index metadata

provenance

audit records

reference packs

derived feature records

Reference does not own:

client firm records

user records

engagement records

internal onboarding records

risk scoring runs

methodology scoring records

Cross-engine rule:

Reference receives project, firm, sector, jurisdiction, and scope from Onboarding through APIs/events. Reference must not directly connect to the Onboarding database. Cross-engine exchange must occur through documented REST/API/webhook/event contracts, not cross-engine SQL access.

13. Alembic Preparation Tasks

Claude Code should prepare:

- alembic.ini

- alembic/env.py

- migration version files following the definitive sequence

- SQLAlchemy metadata models or SQL DDL migration scripts, depending on the codebase pattern

- extension pre-check migration

- schema creation migration

- enum creation migration

- table migrations

- index migrations

- partition setup for retrieval.retrieval_queries

- smoke-test script for database connectivity and extension verification

- rollback plan for pre-data migrations

Alembic must target:

postgresql+psycopg://<runtime-secret-user>:<runtime-secret-password>@tca-reference-cluster.cluster-cqfqq4qi0pqu.us-east-1.rds.amazonaws.com:5432/tca_reference

Do not hard-code credentials. Use runtime secret resolution or deployment environment variables.

14. Required Alembic Smoke Tests

After migration generation, Claude Code should produce smoke tests that verify:

SELECT current_database();

SELECT extname, extversion

FROM pg_extension

WHERE extname IN ('vector', 'postgis', 'uuid-ossp', 'pg_trgm', 'btree_gin')

ORDER BY extname;

SELECT schema_name

FROM information_schema.schemata

WHERE schema_name IN (

'source',

'ingestion',

'entity',

'document',

'retrieval',

'evidence',

'features',

'packs',

'workflow',

'audit',

'integration'

)

ORDER BY schema_name;

Later, after the full migration set is applied, smoke tests should verify table existence, FK integrity, enum existence, partition creation, vector column type, PostGIS geometry column, IVFFlat index creation, and append-only table controls.

15. ECS Task-Definition Preparation

Claude Code should prepare ECS task-definition JSON templates but should not register or deploy them until reviewed.

Use:

Task role ARN:

arn:aws:iam::596953737033:role/tca-reference-task-role

Execution role ARN:

arn:aws:iam::596953737033:role/tca-reference-execution-role

Network mode:

awsvpc

Launch type target:

Fargate

Region:

us-east-1

Database host:

tca-reference-cluster.cluster-cqfqq4qi0pqu.us-east-1.rds.amazonaws.com

Database name:

tca_reference

Database port:

5432

Required AWS secret names available for task definition secret injection:

/tca/reference/api/anthropic-key

/tca/reference/api/cohere-key

/tca/reference/api/openai-key

/tca/reference/webhook/signing-key

/tca/reference/api/edgar-identity

RDS-managed master secret exists, but production application code should not use the master/admin user as its normal runtime database identity. If the DBSPEC/service-identity table defines application, migration, or admin database roles, Claude Code should use those. If not available, Claude Code must stop and request the approved Reference DB role model before creating runtime GRANT scripts.

16. ECS Task Definition Template Requirements

Task-definition preparation should include placeholders for:

family

container image URI

container name

container port

log group

CPU/memory

environment variables

secrets

health check

command/entrypoint, if needed

Do not invent final container names or deployable service names if the Reference service identity table is unavailable. Use placeholders such as:

<TCA_REFERENCE_SERVICE_NAME>

<TCA_REFERENCE_IMAGE_URI>

<TCA_REFERENCE_LOG_GROUP>

The template must include these IAM roles:

"taskRoleArn": "arn:aws:iam::596953737033:role/tca-reference-task-role",

"executionRoleArn": "arn:aws:iam::596953737033:role/tca-reference-execution-role"

Secrets should be referenced by name or ARN only. Do not inline values.

17. Environment Variable Preparation

Non-secret environment variables may include:

AWS_REGION=us-east-1

APP_ENV=production

REFERENCE_DB_HOST=tca-reference-cluster.cluster-cqfqq4qi0pqu.us-east-1.rds.amazonaws.com

REFERENCE_DB_PORT=5432

REFERENCE_DB_NAME=tca_reference

REFERENCE_DB_SSLMODE=require

REFERENCE_EDGAR_USER_AGENT_SECRET_NAME=/tca/reference/api/edgar-identity

Secret-backed environment variables should be resolved from Secrets Manager only. Claude Code must not hard-code API keys, signing keys, DB passwords, or provider credentials.

18. Immediate Engineering Deliverables

Claude Code should produce the following deliverables:

- Reference Engine migration implementation plan.

- Alembic configuration and migration skeleton.

- Migration files implementing DBSPEC v1.1 in the definitive sequence.

- Extension verification migration or preflight check.

- Partition creation logic for retrieval queries.

- SQL/index plan for pgvector, IVFFlat, GIN, tsvector/tsquery, and PostGIS.

- Database smoke-test script.

- ECS task-definition template.

- ECS secrets mapping table.

- Deployment-readiness checklist.

- Open-issues list for anything not present in the DBSPEC or TRD.

19. Hard Stops for Claude Code

Claude Code must stop and ask for approval before:

- Creating or modifying AWS infrastructure.

- Registering ECS task definitions.

- Deploying ECS services.

- Creating database roles or GRANT scripts not defined by an approved Reference DBSPEC/service-identity table.

- Using the RDS master user as the permanent runtime application identity.

- Adding cross-engine SQL access.

- Adding broad IAM permissions.

- Adding broad database ingress.

- Pulling or displaying secret values.

- Changing Reference KMS, Secrets Manager, or IAM policies beyond the verified unblock state.

20. Current Open Items

Open item 1:

Confirm whether DBSPEC v1.1 has formal MRB and Stan Hua sign-off.

Open item 2:

Provide the actual Reference DBSPEC v1.1 source document to Claude Code, not only the acceptance report.

Open item 3:

Provide the approved Reference service-identity / database-role model before runtime GRANT scripts are created.

Open item 4:

Correct the non-blocking Cohere secret tag typo later:

Envrionment → Environment

Open item 5:

Confirm final deployable service names, ECR repositories, log group names, and container port(s) before ECS task definition registration.

21. Final Instruction to Claude Code

Proceed with Reference Engine coding preparation only.

Generate Alembic migrations and ECS task-definition templates using the verified AWS resource values in this packet. Build against DBSPEC v1.1. Do not deploy. Do not modify AWS. Do not invent missing service identities, database roles, or container service names. Stop and escalate if the full DBSPEC v1.1, approved database role model, or deployable service identity table is missing.