TOKENCAP ADVISORS LLC

Reference Engine Data Architecture

Final Build-Phase Input Document

Texas + Kentucky E&P MVP; Three-Engine TCA Data Architecture Context

| Document Field | Value |
| --- | --- |
| Document ID | TCA-REFENG-DATAARCH-2026-FINAL-001 |
| Version | Final v1.0 |
| Prepared For | TokenCap Advisors LLC / 2678 Holdings LLC |
| Primary Build Scope | Reference Engine data architecture with Texas + Kentucky E&P MVP |
| Strategic Context | Coordinated three-engine data architecture: Reference Engine, Risk Engine, Onboarding Engine |
| Current Infrastructure Assumption | GoDaddy VPS is transitional/staging only; not production data infrastructure |
| Confidentiality | Confidential internal build-phase planning document |
| Date | June 2026 |

# 1. Executive Build Directive

This document defines the final build-phase data architecture for the TCA Reference Engine. It incorporates the governing R&I Reference Engine concept, the E&P Build Source Inventory Model, the Texas + Kentucky MVP scope, and the broader TCA three-engine operating model. The document is intended to guide engineering, database design, ingestion sequencing, access-control design, and build-phase work-package planning.

Build Directive The Reference Engine is the evidentiary and benchmark infrastructure layer for TCA. It must not be built as a loose document repository, a single-state data scraper, or a generic data lake. It must operate inside a coordinated data architecture with the Risk Engine and Onboarding Engine, where each engine has distinct database ownership, defined interfaces, auditability, and controlled access termination. The first MVP must include both Texas and Kentucky as E&P jurisdictional source models so that the design proves multi-jurisdiction extensibility from inception.

The core architectural conclusion is:

Client / Sponsor Onboarding ↓ Onboarding Engine creates internal firm, user, engagement, package, and project records ↓ Reference Engine builds cited external reference record and evidence objects ↓ Risk Engine consumes structured evidence, benchmarks, and features ↓ R&I / VOR / Back-office / Legal / Accounting packages consume controlled outputs

# 2. Governing Principles

| Principle | Meaning for Build |
| --- | --- |
| Three-engine coordination | Reference, Risk, and Onboarding are separate engines with coordinated interfaces; they should not be collapsed into one undifferentiated database. |
| Onboarding-first sequencing | Client firm, user, legal, accounting, engagement, and project records begin in the Onboarding Engine. These records initiate Reference Engine work, but the Reference Engine does not become the system of record for client administration. |
| Reference before interpretation | The Reference Engine stores and normalizes authoritative records and creates evidence objects. The Risk Engine interprets those evidence objects and derived indicators. |
| Sector-adaptive architecture | The engine is built once and extended through sector, jurisdiction, and source inventory models. Texas RRC and Kentucky EEC/KGS are E&P jurisdictional models, not the whole Reference Engine. |
| Dual ingestion model | The Reference Engine must support both document/corpus RAG ingestion and structured regulatory/geospatial/data ingestion. |
| Access and termination by design | Data resources, source credentials, user permissions, contractor access, legal/accounting package access, and termination events are controlled objects. |
| Provenance and auditability | Every reference fact, evidence object, benchmark, source file, corpus chunk, and API response must be traceable to source, retrieval time, version, and access basis. |
| VPS not determinative | The existing GoDaddy VPS is a staging asset. Target production infrastructure must be sized around the Reference, Risk, and Onboarding engines. |

# 3. Three-Engine TCA Data Architecture Context

TCA now has three core data-producing and data-consuming assets: the Reference Engine, the Risk Engine, and the Onboarding Engine. Each has different records, different ownership, and different retention/security requirements.

| Engine | Primary Function | Database Ownership | Primary Interfaces |
| --- | --- | --- | --- |
| Onboarding Engine | Creates and manages client firm, sponsor, user, engagement, package, project, permission, and workflow-initiation records. | Client/admin master records; engagement/package records; user access; legal/accounting workflow states. | Reference Engine, Risk Engine, back-office systems, legal document workflows, accounting packages, TCN onboarding where applicable. |
| Reference Engine | Builds the authoritative external reference record; ingests source data; normalizes entities; produces evidence objects, reference packs, and benchmark outputs. | Source inventory, source credentials metadata, raw-source metadata, staging records, canonical reference entities, evidence objects, corpus chunks, vector/keyword index metadata, provenance and audit records. | Onboarding Engine job initiation; R&I analyst UI; Risk Engine evidence/features API; VOR workflow; controlled back-office exports. |
| Risk Engine | Scores and grades project risk using Universal Risk Framework domains and vertical stage weights. | Risk submissions, assumptions, scoring runs, domain scores, weighting versions, analyst adjustments, exceptions, risk committee records. | Reference Engine evidence/features API; Onboarding Engine project context; VOR outputs; governance dashboards. |

Boundary Rule The Onboarding Engine is the system of record for client engagement initiation and access control. The Reference Engine is the system of record for external reference evidence and source provenance. The Risk Engine is the system of record for scoring, methodology application, and risk conclusions.

# 4. Client Onboarding and Data Creation Sequence

The most important sequencing change is that Reference Engine activity should be triggered by structured client and engagement records created during onboarding. The Reference Engine should not begin with an unbound data search. It should begin from an internal project context.

| Step | Event | Primary System of Record | Reference Engine Implication |
| --- | --- | --- | --- |
| 0 | Prospective client / sponsor identified. | CRM or Onboarding pre-intake | No Reference Engine activity unless pre-screening is authorized. |
| 1 | Client firm profile created: legal name, jurisdiction, contacts, roles, beneficial ownership status if required. | Onboarding Engine | Creates firm_id and initial party identifiers used in reference queries. |
| 2 | User accounts, roles, permissions, and access packages are established. | Onboarding Engine / IAM | Determines who can view project records, upload sponsor documents, run reference queries, or export outputs. |
| 3 | Legal and accounting package initiated: engagement letter, fee model, invoicing package, tax/accounting setup, KYC/AML as applicable. | Onboarding Engine + legal/accounting systems | Reference Engine receives only controlled package metadata and project context, not unrestricted legal/accounting data. |
| 4 | Project or opportunity record created: sector, jurisdiction, asset type, sponsor, submitted materials, target deliverable. | Onboarding Engine | Creates project_id and reference_job_id. Selects active vertical framework and initial Build Source Inventory Models. |
| 5 | Reference Engine job initiated. | Reference Engine | Loads relevant source inventory, connector rules, source-access permissions, corpus filters, and jurisdictional scope. |
| 6 | External data/corpus ingestion and retrieval performed. | Reference Engine | Creates source download events, staging records, corpus chunks, canonical entities, source links, and provenance metadata. |
| 7 | Evidence objects and reference pack generated. | Reference Engine | Creates evidence_object records and reference_pack version tied to project_id. |
| 8 | Risk Engine scoring request made. | Risk Engine | Consumes structured evidence, benchmark comparisons, indicators, and unresolved exceptions. |
| 9 | VOR, back-office, legal/accounting, and TCN-support outputs produced as needed. | Workflow-dependent | Reference Engine outputs are cited and permissioned; no uncontrolled downstream copying. |

# 5. Target Logical Architecture

External Data and Document Sources ├─ Cross-sector sources: SEC EDGAR, Census, courts, corporate registries, sanctions, financial/market data ├─ E&P federal sources: EIA, USGS, BLM, BOEM/BSEE, EPA, PHMSA, FracFocus └─ E&P jurisdictional sources: Texas RRC, Kentucky EEC/KGS, other state regulators ↓ Build Source Inventory Models + Access/Termination Controls ↓ Reference Engine Ingestion Layer ├─ Structured data ingestion └─ Document/corpus RAG ingestion ↓ Raw Source Archive + Source Metadata + Staging ↓ Canonical Entity and Relationship Layer ↓ Evidence Object + Reference Pack Layer ↓ API / UI / Risk Engine Feed / Back-office Controlled Export

# 6. Reference Engine Database Architecture

The Reference Engine should use a dedicated managed database architecture in production. For the MVP, PostgreSQL with PostGIS is the correct foundation, with pgvector or equivalent vector indexing either in the same managed Postgres instance for early scale or separated later if corpus volume requires it.

| Schema Group | Purpose | Representative Tables |
| --- | --- | --- |
| source | Registers source systems, datasets, source tiers, URLs, access methods, refresh cycles, and Build Source Inventory Model membership. | source_system, source_dataset, source_endpoint, source_tier, source_inventory_model, source_dataset_version |
| access_control | Controls source credentials, credential ownership, access basis, contractor access, access review, and termination events. | credential_registry, source_access_grant, user_access_grant, termination_event, credential_rotation_event |
| ingest | Tracks ingestion jobs, download events, parser runs, validation results, and exceptions. | ingestion_job, source_download_event, parser_run, validation_result, ingestion_exception |
| raw_archive | Stores metadata and object pointers for raw files/documents retained in object storage. | raw_object, raw_object_hash, raw_object_lineage |
| staging_tx | Texas-specific parsed records retained close to source structure. | tx_rrc_well_raw, tx_rrc_permit_raw, tx_rrc_production_raw, tx_rrc_p5_operator_raw, tx_rrc_gis_raw |
| staging_ky | Kentucky-specific parsed records retained close to source structure. | ky_eec_permit_raw, ky_eec_production_raw, ky_kgs_well_raw, ky_kgs_gis_raw, ky_open_records_request |
| reference | Source-neutral canonical entities, identifiers, observations, and relationships. | entity, entity_identifier, entity_alias, entity_relationship, observation, jurisdiction, geography |
| oilgas | E&P-specific canonical entities and relationships. | operator, asset, project_area, wellbore, completion, lease, field, permit, production_record, regulatory_event |
| corpus | Document/RAG ingestion, chunking, embeddings, keyword index metadata, and corpus snapshots. | document, document_chunk, embedding_record, corpus_snapshot, retrieval_index_version |
| evidence | Evidence objects, benchmark comparisons, citations, conflicts, and reference pack composition. | evidence_object, evidence_source_link, benchmark_comparison, evidence_conflict, reference_pack, reference_pack_item |
| features | Risk-facing derived indicators and export-ready project/operator/asset feature records. | project_feature, operator_feature, asset_feature, jurisdiction_feature, risk_feature_export |
| api | Externalized query and response records, endpoint versioning, request context, and integration events. | api_request_log, api_response_log, integration_event, webhook_event |
| audit | Immutable audit trail, access logging, data lineage, manual review, and quality-control events. | audit_event, manual_review_event, data_quality_issue, source_retirement_event |

# 7. Source Inventory Model Architecture

A Build Source Inventory Model is a governed object that defines which sources are available for a sector, jurisdiction, use case, and engine function. It also defines access method, refresh cadence, credential requirements, termination controls, source tier, data type, and build priority.

| Model Type | Example | Build Meaning |
| --- | --- | --- |
| Cross-sector source model | SEC EDGAR; Census; court/litigation sources; Secretary of State; OFAC/sanctions | Available across sectors and used where client, sponsor, issuer, public-company, litigation, or macroeconomic context is required. |
| E&P federal model | EIA; USGS; BLM; BOEM/BSEE; EPA ECHO; PHMSA; FracFocus | Supports broad E&P reference, geological, production, environmental, infrastructure, and regulatory context. |
| E&P Texas model | Texas Railroad Commission structured/bulk/GIS/document sources | Primary Texas MVP jurisdictional model. |
| E&P Kentucky model | Kentucky Energy and Environment Cabinet; Kentucky Geological Survey; KY Geode; KGS GIS/data downloads; Open Records | Parallel MVP jurisdictional validation model. |
| Commercial source model | Enverus; NoviLabs; Wood Mackenzie; S&P/Capital IQ; PitchBook or similar depending use case | Potential Tier 2/3 licensed data sources governed by contract, credentials, usage rights, and termination procedures. |

Design Rule: Source Access and Termination Every source must have an access_method, credential_type, credential_owner, renewal_date, usage_rights_summary, termination_owner, termination_steps, and post-termination data-handling rule. The inventory is therefore not just a source list. It is part of the system control plane.

# 8. Dual Ingestion Model: Corpus and Structured Reference Data

| Ingestion Type | Examples | Storage / Processing Pattern | Primary Output |
| --- | --- | --- | --- |
| Document / corpus RAG ingestion | SEC filings, technical papers, regulatory guidance, reserve reports, sponsor submissions, bankability studies, IE reports, PDFs. | Object storage; document metadata; OCR if needed; chunking; embeddings; BM25; reranking; citation-aware synthesis. | Cited reference answers, extracted claims, document-linked evidence objects, corpus snapshots. |
| Structured regulatory/data ingestion | Texas RRC bulk files, production data, permit data, P-5 operators, wellbore records; Kentucky KGS/EEC datasets; GIS layers; CSV/JSON/fixed-width files. | Raw object archive; parser; staging tables; validation; canonical mapping; entity resolution; spatial indexing. | Canonical entities, observations, relationships, data-quality flags, evidence objects, risk features. |
| Manual / request-based ingestion | Open Records responses, regulator email responses, licensed exports, bespoke data-room materials. | Controlled request log; access basis; document/object archive; manual review; source-tier assignment. | Reviewed evidence objects, unresolved exception flags, supplemental reference-pack items. |

# 9. Canonical Entity Model

The canonical model must be source-neutral. It cannot be driven by Texas RRC field names or Kentucky-specific identifiers. State-specific identifiers are mapped to canonical entities through the entity_identifier table and jurisdiction-specific staging schemas.

| Canonical Entity | Description | Identifier Examples |
| --- | --- | --- |
| Client Firm | TCA client, sponsor, counterparty, or firm created through onboarding. | firm_id, legal_name, jurisdiction, tax/accounting package references, KYC identifier if applicable. |
| Engagement | Commercial/legal relationship under which TCA work is performed. | engagement_id, engagement letter reference, fee model, package type. |
| Project / Opportunity | Specific asset or business opportunity submitted for R&I, Risk, VOR, or TCN support. | project_id, sector, jurisdiction, sponsor, submitted package ID. |
| Operator / Sponsor | E&P operator, sponsor, issuer, or project lead. | operator_id, P-5 number, Kentucky operator identifier, legal name, aliases. |
| Asset / Project Area | Geographic or asset boundary under review. | asset_id, basin, county, state, field, lease, polygon/geometry reference. |
| Wellbore | Physical borehole or wellbore record, not necessarily identical to completion or producing lease. | API number, state well identifier, county, field, survey/abstract, coordinates. |
| Completion | Completion interval or producing completion associated with a wellbore. | completion_id, oil lease number, gas ID, completion date, formation. |
| Permit | Drilling, injection, disposal, environmental, or related regulatory authorization. | permit_id, regulator permit number, status, application/approval dates. |
| Production Record | Reported production observation by well/lease/period as available. | production_record_id, production period, commodity, volume, source dataset. |
| Document | Source document, filing, report, PDF, submission, email response, or downloaded artifact. | document_id, source_url, file_hash, document type, corpus snapshot. |
| Evidence Object | Structured fact or benchmark conclusion derived from source records and tied to citations/provenance. | evidence_object_id, entity_id, source link, confidence, status. |

# 10. Entity Resolution and Identifier Strategy

Entity resolution is a core Reference Engine capability. It is the mechanism by which the system links client-created project records to external source records and then to risk-facing evidence.

| Resolution Need | Design Requirement |
| --- | --- |
| Client-to-external linkage | Onboarding-created firm_id, project_id, sponsor names, locations, submitted documents, and legal names must be matched to external operator, filing, permit, well, and corporate records. |
| Jurisdictional identifier variance | Texas and Kentucky source identifiers must be preserved as source identifiers but mapped into canonical entities. |
| Aliases and name changes | Operators, sponsors, client firms, issuers, and subsidiaries require alias and prior-name tracking. |
| Human review | Low-confidence matches must route to manual review rather than silently becoming canonical records. |
| Temporal validity | Entity relationships and identifiers must support valid_from and valid_to dates because operatorship, permit status, leases, and client relationships change. |
| Provenance | Each match must record source, method, confidence, reviewer if any, and audit event. |

# 11. Evidence Object and Reference Pack Model

Evidence Objects are the main bridge between the Reference Engine, the Risk Engine, the R&I workflow, and the VOR. They convert external source records into controlled, cited, reviewable facts or benchmark comparisons.

| Evidence Object Field | Description |
| --- | --- |
| evidence_object_id | Unique immutable identifier for the evidence object version. |
| project_id / entity_id | Links evidence to project, operator, asset, wellbore, permit, document, or other canonical entity. |
| evidence_type | Fact, benchmark, variance, observation, regulatory status, production metric, spatial proximity, document claim, unresolved conflict. |
| statement | Plain-English statement of the evidence. |
| source_links | One or more source records, files, documents, chunks, or dataset versions supporting the evidence. |
| method | Extraction, direct source record, spatial join, aggregation, benchmark comparison, analyst review, or hybrid. |
| confidence | Confidence based on source tier, corroboration, recency, and review status. |
| status | Draft, reviewed, approved, superseded, rejected, unresolved. |
| risk_domain_map | Optional map to Universal Risk Framework domains for downstream consumption. |
| audit_metadata | Creator, creation time, parser/model version, corpus snapshot, reviewer, retention policy. |

| Reference Pack Component | Purpose |
| --- | --- |
| Project context | Project, client, sponsor, sector, jurisdiction, asset type, active framework, and engagement identifiers. |
| Source manifest | Sources used, source tier, access method, retrieval date, dataset version, credential/access basis. |
| Canonical entity profile | Operator, asset, wellbore, completion, permit, production, regulatory, and document entities linked to the project. |
| Evidence object set | Approved and unresolved evidence objects organized by Universal Risk Framework domain and sector/jurisdiction. |
| Benchmark and variance tables | Comparison of sponsor/project claims against authoritative reference benchmarks. |
| Conflicts and gaps | Unresolved data conflicts, missing records, stale sources, manual review needs, or open records requests. |
| Export package | Controlled output to R&I, Risk Engine, VOR workflow, and permitted back-office/legal/accounting package references. |

# 12. Integration Interfaces

| Interface | Direction | Minimum Contract |
| --- | --- | --- |
| Onboarding -> Reference | Inbound | firm_id, engagement_id, project_id, sector, jurisdiction, asset type, sponsor/operator names, submitted document references, user permissions, package status, authorized scope. |
| Reference -> Onboarding | Outbound | reference_job_status, reference_pack_id, unresolved information requests, source-access blockers, manual review needs, output availability. |
| Reference -> Risk | Outbound | project_id, active vertical framework, evidence_object_ids, benchmark comparisons, feature records, confidence, source-tier breakdown, unresolved exceptions. |
| Risk -> Reference | Inbound | structured project parameters, domain-specific benchmark requests, requested evidence scope, scoring run ID. |
| Reference -> R&I UI | Outbound | cited reference answers, evidence objects, source links, corpus snapshot, confidence, reference pack export. |
| Reference -> Legal/Accounting/Back Office | Controlled outbound | package metadata, source manifest, engagement/project references, approved evidence outputs, audit/export record. No uncontrolled raw-source or confidential material export. |
| Reference -> TCN future integration | Controlled outbound | listing-support reference package, approved risk-facing evidence summaries, source manifest, relevant off-chain record anchors if applicable. |

# 13. Access, Credential, and Termination Controls

Access and termination controls are not administrative afterthoughts. They are part of the Reference Engine data model because source access, client permissions, contractor access, licensed-data rights, and export limitations affect what data can be used, retained, reproduced, or shown to a downstream user.

| Control Object | Required Fields / Behavior |
| --- | --- |
| Source access record | source_id, access_method, credential_type, credential_owner, account_owner, usage_rights_summary, allowed_use, prohibited_use, renewal_date, termination_owner. |
| Credential registry | credential_id, vault_path, credential_type, owner, service account, rotation_interval, last_rotated_at, next_rotation_due, termination_trigger. Do not store secrets directly in the database. |
| User access grant | user_id, role, engine, project scope, permission level, granted_by, granted_at, expires_at, revoked_at. |
| Contractor / advisor access | named user, scope, SSH/deployment/database/source access, Git access, documentation access, expiration date, termination checklist. |
| Licensed data termination | source, contract, data-retention rule, archive rule, deletion rule, derivative-use rule, certification requirement. |
| Client termination / engagement closeout | engagement status, access revocation, package archive, data retention policy, accounting/legal package status, exports issued. |
| Audit trail | Every access grant, source download, export, credential rotation, revocation, manual review, and package release is an auditable event. |

# 14. Physical Infrastructure Target

Current VPS Classification The current GoDaddy VPS for TCA is a transitional/staging asset. It may support lightweight prototypes, a thin API, admin UI testing, deployment validation, or website-related functions. It should not be treated as the long-term production host for the Reference Engine database, Risk Engine database, Onboarding Engine database, raw source archive, vector index, regulated audit store, or credential vault.

| Infrastructure Component | Target Direction | Reason |
| --- | --- | --- |
| Reference Engine DB | Managed PostgreSQL with PostGIS; pgvector initially if appropriate. | Production reliability, spatial support, backups, scaling, operational separation. |
| Raw source/document archive | Object storage such as S3/GCS/Azure Blob or equivalent. | Durable storage for source files, corpus snapshots, submitted documents, and evidence attachments. |
| Vector / retrieval index | pgvector for early MVP; separable vector service if volume/latency require. | Avoid premature complexity while retaining migration path. |
| Ingestion workers | Separate worker process/container/scheduler; not tied to web request lifecycle. | Bulk downloads, parsers, geospatial processing, and source refresh should not run in the UI/API process. |
| Secret management | Cloud secret manager or vault. | API keys and source credentials must not be stored in spreadsheets, code, or uncontrolled environment files. |
| API / UI services | Containerized or managed application deployment; staging may use VPS. | Allows controlled growth and separation of staging from production. |
| Audit / logging | Append-only database tables plus centralized logs and backup policy. | Supports defensibility, compliance, and investigation of access/export events. |
| Backups / DR | Automated snapshots, object versioning, tested restore procedure. | The three-engine model requires recovery planning beyond one small server. |

# 15. Texas + Kentucky E&P MVP Scope

The MVP must prove that the Reference Engine can operate across at least two jurisdictions within the same sector. Texas remains the primary structured-data proof point; Kentucky is included to validate the Build Source Inventory Model pattern, identifier normalization, and source-model extensibility.

| MVP Element | Texas | Kentucky | Shared Output |
| --- | --- | --- | --- |
| Primary regulator/source model | Texas Railroad Commission. | Kentucky Energy and Environment Cabinet / Kentucky Geological Survey. | E&P jurisdictional Build Source Inventory Model pattern. |
| Structured data focus | Well/location data, permits, production, P-5/operator data, wellbore/completion where available. | KY Geode/KGS well data, KGS GIS/data downloads, EEC production/permitting resources, Open Records flow as needed. | Canonical operator, wellbore, permit, production, geography, and source metadata. |
| Document/corpus focus | RRC guidance, public records, imaged/well records where useful. | EEC/KGS guidance, reports, maps, records, and Open Records responses where useful. | Cited source references and document evidence. |
| MVP success output | Texas project/jurisdiction reference pack. | Kentucky project/jurisdiction reference pack. | Common reference-pack format and Risk Engine evidence export. |
| Design validation | High-volume structured public regulator source. | Different regulator/data pattern and Appalachian/Illinois Basin use case. | Proves that the Reference Engine is not Texas-specific. |

# 16. Build Work Packages

| WP | Work Package | Primary Deliverable |
| --- | --- | --- |
| WP-1 | Common data foundation | Managed PostgreSQL/PostGIS environment; base schemas; object storage; audit tables; environment separation. |
| WP-2 | Onboarding-to-Reference contract | Project initiation payload, job creation, permissions mapping, package metadata contract. |
| WP-3 | Source inventory and access-control implementation | source, access_control, credential registry metadata, termination event model, source tier rules. |
| WP-4 | Texas connector MVP | Texas RRC download/parsing/staging/canonical mapping for selected datasets. |
| WP-5 | Kentucky connector MVP | Kentucky EEC/KGS/KY Geode/GIS/source-request staging and canonical mapping. |
| WP-6 | Corpus/RAG MVP | Document ingestion, chunking, source metadata, embeddings/index metadata, citation-aware retrieval. |
| WP-7 | Canonical entity and entity resolution | Core entity, identifier, alias, relationship, match confidence, manual review workflow. |
| WP-8 | Evidence object and reference pack | Evidence object schema, source links, reference pack builder, conflict/gap reporting. |
| WP-9 | Risk Engine export interface | Feature/evidence API contract and test payloads aligned with Universal Risk Framework domains. |
| WP-10 | Admin/R&I interface | Basic admin console for source inventory, ingestion status, reference query, reference pack review. |
| WP-11 | Security, audit, and termination controls | RBAC, access grants, credential rotation events, contractor/client termination workflow. |
| WP-12 | Operational readiness | Backup/restore, ingestion runbook, source failure runbook, logging, acceptance test report. |

# 17. Acceptance Criteria

| Category | Acceptance Criterion |
| --- | --- |
| Architecture separation | Reference, Risk, and Onboarding records are logically separated with documented interfaces and no collapse into one uncontrolled database. |
| Onboarding sequencing | A client/project record created by the Onboarding Engine can initiate a Reference Engine job with firm_id, project_id, sector, jurisdiction, scope, package metadata, and access controls. |
| Texas MVP | At least one Texas source group is ingested, staged, mapped to canonical entities, and included in a Texas reference pack. |
| Kentucky MVP | At least one Kentucky source group is ingested or registered, staged/mapped where structured, and included in a Kentucky reference pack. |
| Evidence objects | Evidence objects are generated with source links, confidence, status, method, and project/entity linkage. |
| Risk feed | The Risk Engine can receive a structured evidence/features payload for a test project. |
| Source access controls | Each MVP source has access method, credential/access basis, owner, source tier, usage rules, refresh cadence, and termination instructions. |
| Credential handling | Secrets are stored outside the workbook, codebase, and database; only metadata and vault references are tracked. |
| Auditability | Ingestion, source downloads, parser runs, user access, evidence creation, exports, and revocations write audit events. |
| Infrastructure realism | The current VPS is documented as staging only; production assumptions identify managed database, object storage, secrets, backups, and scalable compute. |
| Reference pack output | The system can create a Project/Jurisdiction Reference Pack for Texas and Kentucky using a common format. |

# 18. Open Design Decisions Before Build Lock

| Decision | Options / Notes | Owner |
| --- | --- | --- |
| Cloud platform | AWS, GCP, Azure, or hybrid. Must support managed Postgres/PostGIS, object storage, IAM, secrets, logging, and backup policy. | MRB / SE |
| Single managed Postgres vs separate engine databases | Recommended: logical separation from inception, with potential physical separation as usage grows. Common ID/event services should remain shared. | MRB / SE |
| Vector index placement | pgvector inside Postgres for MVP vs external vector store. Recommended: pgvector for MVP unless corpus scale requires separation. | SE |
| Event bus / integration pattern | Synchronous REST for early MVP; add queue/event bus for ingestion and cross-engine workflow events. | SE |
| Identity and RBAC provider | Auth0, Cognito, Google Workspace/Cloud Identity, or equivalent. Must support role/project scoping. | MRB / SE |
| Legal/accounting package integration | Manual metadata links for MVP vs direct integration with accounting/legal software later. | MRB |
| Licensed commercial data policy | Determine whether licensed E&P sources may be stored, summarized, derived from, or exported after license termination. | MRB / Counsel |
| Retention policy | Define retention by record type: client, source, audit, evidence, corpus, legal/accounting package, terminated engagement. | MRB / Counsel / CRO |

# Appendix A — Minimum MVP Table List

| Schema | Tables |
| --- | --- |
| source | source_system, source_dataset, source_endpoint, source_inventory_model, source_model_dataset, source_tier |
| access_control | credential_registry, source_access_grant, user_access_grant, termination_event, credential_rotation_event |
| ingest | ingestion_job, source_download_event, parser_run, validation_result, ingestion_exception |
| raw_archive | raw_object, raw_object_hash, raw_object_lineage |
| staging_tx | tx_rrc_well_raw, tx_rrc_permit_raw, tx_rrc_production_raw, tx_rrc_operator_raw, tx_rrc_gis_raw |
| staging_ky | ky_kgs_well_raw, ky_kgs_gis_raw, ky_eec_production_raw, ky_eec_permit_raw, ky_open_records_request |
| reference | entity, entity_identifier, entity_alias, entity_relationship, observation, jurisdiction, geography |
| oilgas | operator, project_area, asset, wellbore, completion, lease, field, permit, production_record, regulatory_event |
| corpus | document, document_chunk, embedding_record, corpus_snapshot, retrieval_index_version |
| evidence | evidence_object, evidence_source_link, benchmark_comparison, evidence_conflict, reference_pack, reference_pack_item |
| features | project_feature, operator_feature, asset_feature, jurisdiction_feature, risk_feature_export |
| api | api_request_log, api_response_log, integration_event |
| audit | audit_event, manual_review_event, data_quality_issue, source_retirement_event |

# Appendix B — Integration Event Model

| Event Name | Producer | Consumer | Purpose |
| --- | --- | --- | --- |
| client.created | Onboarding Engine | Reference/Risk/back-office as authorized | Creates initial firm context. |
| engagement.created | Onboarding Engine | Reference Engine | Authorizes scoped reference work. |
| project.created | Onboarding Engine | Reference Engine | Initiates project-level reference context. |
| reference_job.requested | Onboarding/R&I | Reference Engine | Starts source inventory selection and ingestion/retrieval. |
| source_ingestion.completed | Reference Engine | Reference/R&I/admin | Signals that a source job completed and is ready for validation. |
| evidence.created | Reference Engine | Risk Engine/R&I/VOR | Makes cited evidence available. |
| reference_pack.approved | Reference Engine | Risk Engine/VOR/back-office | Permits downstream use of approved reference pack. |
| risk_run.requested | R&I/Onboarding | Risk Engine | Starts risk scoring based on project and evidence. |
| engagement.closed | Onboarding Engine | All engines | Triggers access review, package closure, and retention workflow. |
| access.revoked | IAM/Onboarding | All engines | Revokes access and writes audit record. |
| source_access.terminated | Admin/Source owner | Reference Engine | Triggers source credential removal and data-handling rules. |

# Appendix C — Glossary

| Term | Definition |
| --- | --- |
| Build Source Inventory Model / BSIM | A governed source model defining sources, access methods, credentials, tiers, refresh cadence, and termination controls for a sector/jurisdiction/use case. |
| Evidence Object | A controlled, cited, versioned fact, benchmark, variance, or observation derived from source material and linked to canonical entities. |
| Reference Pack | A project/jurisdiction output package containing source manifest, canonical entity profile, evidence objects, benchmark tables, conflicts, and export metadata. |
| Canonical Entity | Source-neutral entity used by TCA to represent operators, sponsors, projects, assets, wellbores, permits, documents, and other objects across sources. |
| Onboarding Engine | TCA engine that creates client, user, engagement, legal/accounting package, project, and access records. |
| Risk Engine | TCA engine that consumes evidence/features and applies the Universal Risk Framework and vertical weighting methodology. |
| Reference Engine | TCA engine that ingests, normalizes, retrieves, cites, and packages authoritative reference evidence and benchmark data. |
| Transitional VPS | The current GoDaddy VPS, suitable for staging/prototype use but not the target production data platform. |

# Appendix D — Governing Inputs and Related Artifacts

| Artifact | Role in This Architecture |
| --- | --- |
| TCA-MEMO-2026-RI-SUMMARY-001 (Rev. 1) | Governing system overview: sector-adaptive, curated, retrieval-grounded R&I Reference Engine and interface with Risk Engine. |
| TCA_EP_Reference_Engine_Build_Source_Inventory_v2_Kentucky.xlsx | E&P source inventory and access/termination control seed, expanded to include Texas and Kentucky MVP sources. |
| TCA_Reference_Engine_Data_Architecture_Build_Phase_Input_v2_TX_KY_MVP.docx | Prior build-input draft superseded by this final architecture. |
| Current GoDaddy VPS / TCA Hosting Screenshot | Physical infrastructure reference confirming current VPS is active but under-sized for long-term production data infrastructure. |
| TCA Universal Risk Framework | Domain framework consumed by Reference Engine evidence mapping and Risk Engine scoring outputs. |

Final Build Position The Reference Engine should be built as a production-grade evidentiary system that begins from Onboarding Engine-created client/project context, normalizes authoritative external records, produces controlled evidence objects and reference packs, and feeds the Risk Engine through documented interfaces. The Texas + Kentucky MVP is the first proof that the Reference Engine can support multi-jurisdiction E&P source models without becoming Texas-specific or dependent on the current VPS.